SNHU
CS – 250 Final Project Submission
Jude Nana Baffoe

Sprint Review and Retrospective

Transitioning to Scrum-Agile at ChadaTech through the SNHU Travel project gave my team and me the opportunity to demonstrate effective collaboration, adaptability, and continuous improvement by applying key Agile principles and tools.

Applying Roles
In the Scrum-Agile framework, we clearly defined roles: Product Owner, Scrum Master, and Development Team. As the Product Owner, I described the product vision and managed the backlog, ensuring alignment with stakeholder needs and gathering feedback regularly. Our Scrum Master facilitated all Scrum events, removed blockers, and promoted best practices, helping our team stay focused and responsive to changes. Our cross-functional developers and testers worked closely to deliver working increments, using flexibility and creative problem-solving.

Some specific examples from our SNHU Travel project experience include:

- I prioritized features based on stakeholder interviews, which helped us focus on delivering the most valuable user stories.

- Our Scrum Master led daily stand-ups, sprint planning, and retrospectives, which increased transparency and allowed quick issue resolution.

- Developers and testers collaborated closely; testers provided essential feedback to maintain quality and ensure acceptance criteria were met.

Completing User Stories
We kept the user at the center by focusing on clear user stories that captured goals with “As a user, I want...” statements. Through interviews, meetings, and feedback loops, we refined and completed stories efficiently even as requirements evolved.

- Regularly reviewing user stories and acceptance criteria during planning and review meetings helped us deliver working features each sprint.

- We also used tools like JIRA and Azure Boards to track progress and prioritize tasks, supporting smooth story completion.

Handling Interruptions

Our SNHU Travel project experienced multiple interruptions and changes. However, Scrum-Agile provided us with a flexible framework to respond effectively. When stakeholder needs shifted, we quickly reprioritized backlog items and addressed them in upcoming sprints (Agile Team Charter, Module Six Journal). Daily Scrums helped us identify blockers and adjust plans promptly (Reflection Module Two Assignment).
For example, last-minute stakeholder feedback on search filters required us to rapidly modify user stories, splitting larger stories and adding new critical features without disrupting sprint goals. This agility was enabled by routine backlog grooming, open communication, and flexible task management (Module Five and Six Journals).

Communication
Open and transparent communication was key. Daily Scrums facilitated instant updates, real-time problem-solving, and accountability. We frequently requested clarifications and provided continuous feedback via emails and meetings.

- Emails clarified acceptance criteria and reported testing results to maintain alignment and keep progress on track.

- Daily stand-ups, updates in project tools, and visible work boards encouraged collaboration and transparency.

Organizational Tools
Our success benefited from organizational tools combined with Scrum-Agile principles. We used JIRA, Kanban boards, and digital collaboration platforms for centralized task tracking and continuous visibility. Scrum ceremonies structured our workflow, prioritized goals, and reinforced feedback and adaptation.

- Automated workflows sped up backlog refinement and progress monitoring.

- Retrospectives helped us identify pain points and collectively improve, fostering a learning culture.

Evaluating Agile Process

Pros:

- Enhanced flexibility and responsiveness to changes

- Improved communication and shared ownership

- Frequent delivery of functional software

Cons:

- Demands high discipline and engagement from team members

- Meetings may lose focus without strong facilitation

- Initial adjustment challenges for teams new to Agile

Overall, the Scrum-Agile approach was highly effective for our SNHU Travel project, given the iterative nature, high stakeholder involvement, and changing requirements. Agile enabled us to stay engaged, adapt quickly, and reliably deliver valuable product increments.

References

Atlassian. (2023, August 8). Agile vs. waterfall project management. https://www.atlassian.com/agile/project-management/project-management-intro

Lark. (2025, July 22). Waterfall vs. Agile: Which methodology to choose? https://www.larksuite.com/en_us/blog/waterfall-vs-agile

ProjectManagement.com. (2024, November 24). Agile vs Waterfall methodology: Differences & how to choose. https://project-management.com/agile-vs-waterfall/

Relevant Software. (2025, June 3). Agile software development life cycle, phases, tools. https://relevant.software/blog/agile-software-development-lifecycle-phases-explained/

Scrum Institute. (2024, January 9). Scrum team and roles in Agile project management. https://www.scrum-institute.org/Scrum_Roles_The_Scrum_Team.php